## Scan → Pilot → Scale Implementation Guide for Manufacturing SMEs

## About this guide

This guide helps manufacturing SMEs move from an initial AI idea to a controlled pilot and then to wider operational adoption while reducing operational, cybersecurity, and governance risks.

The phased approach encourages organisations to test AI systems carefully before large-scale deployment and helps reduce risks linked to poor planning, weak oversight, or uncontrolled implementation.

The guide is intended to support internal planning discussions, supplier conversations, pilot projects, and safer AI adoption across manufacturing environments.

## 1. AI Adoption Journey Overview

| Stage | Main Goal | Key Focus | Expected Outcome |
| --- | --- | --- | --- |
| Scan | Identify the right problem | Business value and feasibility | Clear AI opportunity identified |
| Pilot | Test safely on a small scale | Validation and oversight | Controlled proof of value |
| Scale | Expand gradually | Governance and resilience | Safer long-term adoption |

## 2. Scan — Identify the Right Use Case

The scanning phase helps organisations understand whether AI is genuinely needed and whether the organisation is prepared for adoption.

☐Identify one clear operational problem or improvement area.

☐ Check whether AI is genuinely needed or whether simpler automation is enough.

☐ Review available data, system readiness, staff capability, and cyber risks.

☐ Define success criteria before selecting suppliers or technologies.

☐ Discuss expected operational impact before implementation.

Key observations / planning notes:

## 3. Pilot — Test Safely on a Small Scale

| Pilot Area | Status | Notes |
| --- | --- | --- |
| Controlled testing environment established | ☐ Complete ☐ In Progress |  |
| Human oversight included | ☐ Complete ☐ In Progress |  |
| Cybersecurity controls reviewed | ☐ Complete ☐ In Progress |  |
| Operational impact assessed | ☐ Complete ☐ In Progress |  |
| Staff feedback collected | ☐ Complete ☐ In Progress |  |
| Performance and reliability reviewed | ☐ Complete ☐ In Progress |  |

Pilot projects should remain limited in scope until organisations understand the risks, limitations, and operational impact of the AI system.

## 4. Scale — Expand Only When Proven

| Scaling Area | Ready | Needs Review | Not Ready |
| --- | --- | --- | --- |
| Governance processes | ☐ | ☐ | ☐ |
| Monitoring and maintenance | ☐ | ☐ | ☐ |
| Incident response planning | ☐ | ☐ | ☐ |
| Staff training | ☐ | ☐ | ☐ |
| Supplier management | ☐ | ☐ | ☐ |
| Rollback procedures | ☐ | ☐ | ☐ |

Scale gradually after clear value and acceptable risk are demonstrated.

Document monitoring, ownership, maintenance, and escalation procedures.

Train staff before wider deployment.

Prepare rollback plans if operational problems occur.

## 5. Common Implementation Risks

Deploying AI too quickly without testing.

Weak supplier transparency or documentation.

Poor human oversight during operational use.

Over-reliance on AI recommendations.

Lack of monitoring after deployment.

Scaling systems before risks are understood.

## 6. Suggested Next Steps

Start with one small, low-risk use case.

Review suppliers carefully before deployment.

Include cybersecurity and governance controls early.

Use pilot projects before scaling widely.

Review performance and risks regularly after deployment.

## Sources

National Cyber Security Centre. Guidelines for Secure AI System Development.

https://www.ncsc.gov.uk/collection/guidelines-secure-ai-system-development

National Institute of Standards and Technology. AI Risk Management Framework (AI RMF).

https://www.nist.gov/itl/ai-risk-management-framework

Made Smarter UK.

https://www.madesmarter.uk/

## Disclaimer

This guide provides general guidance for manufacturing SMEs considering AI adoption. Organisations should adapt the guidance to their own operational environments, systems, suppliers, and governance responsibilities.

Version 1.0 | 2026 | General guidance for manufacturing SMEs